**Junjie**

**Sprint 1 Week 1**

**1) What I did since the last weekly scrum:**

**2) What I plan to do till the next weekly scrum:**

Trying to explore the tech stack to use for the project with constant discussion with the team and have discussion among the team on how to we will go on collaborating with each other.

**3) What blockers I have:**

No Blockers.

**Sprint 1 Week 2**

**1) What I did since the last weekly scrum:**

Researched on the technologies and we decided to proceed with springboot for  backend and mongodb for database and swift (ios) for frontend.

**2) What I plan to do till the next weekly scrum:**

Ramp up on springboot and setup initial springboot project and start implementing booking and amenity service.

**3) What blockers I have:**

No Blockers.

**Sprint 2 Week 3**

**1) What I did since the last weekly scrum:**

Ramped up on sprinboot and created basic structure for booking and amenity..

**2) What I plan to do till next weekly scrum:**

Crud operations for hotel, room, amenities ,booking.

**3) What blockers I have:**

No Blockers

**Sprint 2 Week 4**

**1) What I did since the last weekly scrum:**

Implemented CRUD operations for hotel, booking.

**2) What I plan to do till next weekly scrum:**

Implement CRUD operations for room, amenities.

**3) What blockers I have:**

No Blockers

**Sprint 3 Week 5**

**1) What I did since the last weekly scrum:**

Implemented CRUD operations for room, amenities.

**2) What I plan to do till next weekly scrum:**

Implement booking logic.

**3) What blockers I have:**

No Blockers.

Sprint 3 Week 6

1. **What I did since the last weekly scrum:**

Implement booking logic and fixed the bugs that came along the way.

**2) What I plan to do till next weekly scrum:**

With Sahib work on my API’s integration with frontend and add API documentation.

**3) What blockers I have:**

No Blockers

Sprint 4 Week 7

**1) What I did since the last weekly scrum:**

Integrated my API’s with frontend and added API documentations. Refined booking process and fixed bugs that came along the way.

**2) What I plan to do till next weekly scrum:**

Work on booking validation services and validate each booking made and work with Rajat to integrate booking with payments.

**3) What blockers I have:**

No blockers

Sprint 4 Week 8

**1) What I did since the last weekly scrum:**

Implemented booking validation and worked with Rajat to integrated booking with payments.

**2) What I plan to do till next weekly scrum:**

Booking Service needs more refinement need to work on it..

**3) What blockers I have:**

No blockers

Sprint 5 Week 9

1. **What I did since the last weekly scrum:**

Refined booking service code and resolved bugs that came along the way.

**2) What I plan to do till next weekly scrum:**

Implement chain of responsibility design pattern and refactor code and fix bugs that come along the way.

**3) What blockers I have:**

No blockers

Sprint 5 Week 10

**1) What I did since the last weekly scrum:**

Implemented chain of responsibility design pattern and frefactored code and ixed some bugs.

**2) What I plan to do till next weekly scrum:**

Fix any bugs that come along the way.

**3) What blockers I have:**

No blockers

Sprint 5 Week 11

**1) What I did since the last weekly scrum:**

Fixed the bugs that came along the way.