**Utkarsh**

**Sprint 1 Week 1**

**1) What I did since the last weekly scrum:**

**2) What I plan to do till the next weekly scrum:**

Trying to explore the tech stack to use for the project with constant discussion with the team and have discussion among the team on how to we will go on collaborating with each other.

**3) What blockers I have:**

No Blockers.

**Sprint 1 Week 2**

**1) What I did since the last weekly scrum:**

Researched on the technologies and we decided to proceed with springboot for  backend and mongodb for database and swift (ios) for frontend.

**2) What I plan to do till the next weekly scrum:**

Ramp up on springboot and setup initial springboot project and setup mongo database and connect backend with database.

**3) What blockers I have:**

No Blockers.

**Sprint 2 Week 3**

**1) What I did since the last weekly scrum:**

Setup the initial project and connected to mongodb for the team to start working on and ramped up on springboot and mongodb.

**2) What I plan to do till next weekly scrum:**

Start working on the login and signup functionality and start with the API’s for the same.

**3) What blockers I have:**

No Blockers

**Sprint 2 Week 4**

**1) What I did since the last weekly scrum:**

Implemented sign up api and created user.

**2) What I plan to do till next weekly scrum:**

Complete login functionality and complete the authentication part from backend side.

**3) What blockers I have:**

No Blockers

**Sprint 3 Week 5**

**1) What I did since the last weekly scrum:**

Completed auth functionality from backend side.

**2) What I plan to do till next weekly scrum:**

Start on dynamic pricing logic and start api documentation for created API’s.

**3) What blockers I have:**

No Blockers.

Sprint 3 Week 6

**1) What I did since the last weekly scrum:** Completed the dynamic pricing logic and created API documentation for API’s created till now.

**2) What I plan to do till next weekly scrum:**

With Sahib worked on backend integration with frontend. If work done earlier start on search functionality.

**3) What blockers I have:**

No Blockers

Sprint 4 Week 7

**1) What I did since the last weekly scrum:**

With Sahib worked on backend integration with frontend, setup ngrok so that frontend can be easily connected to backend. Fixed sign up and login API”s as per frontend needs.

**2) What I plan to do till next weekly scrum:**

Start on hotel search,room availability and implement dynamic pricing with hotel and rooms and on top 15 hotel page.

**3) What blockers I have:**

No blockers

Sprint 4 Week 8

**1) What I did since the last weekly scrum:**

Completed hotel search API (available hotel for particular date and location) and implemented dynamic pricing with hotel search. Integrated with frontend and fixed bugs along the way.

**2) What I plan to do till next weekly scrum:**

Complete showing available rooms of a hotel for a particular date along with dynamic pricing and update base price of hotels.

**3) What blockers I have:**

No blockers

Sprint 5 Week 9

**1) What I did since the last weekly scrum:**

Completed showing available rooms of a hotel for a particular date along with dynamic pricing and update base price of hotels.

**2) What I plan to do till next weekly scrum:**

Refine dynamic pricing and shift amenities logic for a particular hotels.

**3) What blockers I have:**

No blockers

Sprint 5 Week 10

**1) What I did since the last weekly scrum:**

Refined dynamic pricing and shift amenities logic for a particular hotels.

**2) What I plan to do till next weekly scrum:**

Deploy on AWS.and fix any bugs that come along the way.

**3) What blockers I have:**

No blockers

Sprint 5 Week 11

**1) What I did since the last weekly scrum:**

Deployed on AWS.and fixed the bugs that came along the way.